# AssessPro weekly status report

| Project | AssessPro Modernization & Feature Expansion |
| --- | --- |
| Reporting date | 2026-09-18 |
| Reported overall health | GREEN |
| Target production release | 2026-11-30 |

# Delivery update

Overall status is GREEN. Development is broadly on track.

Proctoring certification was planned for 9 September but is still pending.

No release impact is currently anticipated.

11 Severity-2 scoring defects remain open.

Accessibility testing has not started.

Reporting requirements have changed after development began.

One performance optimization item has slipped to the next sprint.

No immediate escalation is required.

# Evidence clarification

The PM narrative calls all 11 Severity-2 defects scoring defects. The detailed quality snapshot classifies 6 as scoring defects; the rules use the structured quality counts and retain this narrative discrepancy for reviewer visibility.